Status Report: December 12th, 2025

# Offline ASR–LLM Pipeline and Power Platform Integration

Dunstan Henderson

Josai International University, Japan

# Executive Summary

Since the completion of the RTX5090 build, I have learnt GitHub and Docker…Yaaay! The project has progressed from concept-stage into a very small AI research environment. The system now integrates Docker-based ASR/LLM models, Power Platform applications, automated audio pipelines, SharePoint progression tracking, and a developing FastAPI endpoint to local models. It should provide a foundation for future fine-tuning, andASR evaluation. So hopefully I can create a unified end-to-end platform capable of gathering, processing, and analysing student audio data securely and accurately.

Power Automate Desktop (PAD) was used firstly to test the primary bridge from Power App and Power Automate Cloud (PAC) to the Docker container and models. Through this testing, it became clear that PAD performed two functions: first as a bridge that sends the audio to the model and second, define every process in a data heavy chain which killed its speed. It was Really slow. I mean, glacial! I had already lined up Flask to speed up the pipeline better, but I got wind of Fast API and learned that it is preferred for proper wiring between Docker and external applications like Power Apps. So, flask is in the bin and Fast API is being learnt and applied.

# Context and Overview

Currently, I have successfully connected PAC to FastAPI, but not yet from FastAPI to PAD into Docker. That final connection is planned for the winter break which starts from the end of December. I have also created a Power Automate flow for tracking user progress in SharePoint. It is hard-wired and functional but not yet connected to the main application. There are several parts of one integrated app that now exist, and the break will be assembled into a single, cohesive pipeline along with the databases containing International Phonetical Alphabet (IPA) aligned scripts. These are being developed by the Co-Investigator, Trica Fermin.

In addition, I have a separate Reinforced Learning (RL) experimental app that runs two offline models: DeepSeek and Llama-3 in parallel. The app prompts both models identically while the trainer selects the best response and provides reasoning, which then becomes training-ready data for future RL experiments. This is outside the main project, but I am interested in eventually having my own offline personal assistant to support my work. If this develops into a publication, it would likely be a small, curiosity-driven study comparing model responsiveness before and after RL training and possibly incorporating SFT comparisons too.

# Detailed Progress Breakdown

## Small AI Machine (RTX-5090 Workstation + Docker)

Set up Llama, and DeepSeek inside optimized GPU docker containers, and Whisper in a CPU run container. (this version is not mine) including memory tuning, GPU-layer configuration, container security, and stable local endpoints.

Reason: Provides a reliable, private, and scalable environment for ASR and LLM inference essential for research.

## Power Apps Audio Capture and Metadata System

Built working parts of a mobile-ready Power Apps interface with microphone controls, base64 handling, attempt counters, sequential metadata naming, and automated labelling.

Reason: Enables consistent and structured data collection from students on different devices. Logins are handled by Microsoft and all audio and script data is saved to the local machine and/or SharePoint.

## Power Automate Cloud + PAD Processing Pipeline

Created an end-to-end pipeline where audio is recorded > converted > saved > transcribed > returned to the app. Solved issues with file extensions, temp paths, JSON formatting, and error logging.

Reason: Builds a dependable automation needed for large-scale data gathering and future ASR evaluation.

## SharePoint Student Progress Tracking (Current Work)

Designing a custom SharePoint list structure to store attempts, timestamps, transcripts, and performance data linked directly to each user.

Reason: Provides an official institutional record and supports longitudinal analysis for assessments and model training.

## FastAPI Integration and Local Inference Testing (Current Work)

Attempting a standalone FastAPI script for receiving audio, processing requests, and returning logs/output transcripts. Began developing  FastAPI >PAD >  Docker  communication scripts to stabilize the backend.

Reason: Moves the system toward a fully controlled local dependency.